7-1 Final Project

Dylan Brown

CS-250-10103-M01 Software Development Lifecycle

Professor Martinez

6/14/2026

7-1 Final Project

The SNHU Travel project gave the Scrum Team an opportunity to work through the software development life cycle using Agile principles and the Scrum framework. The team members took on different Scrum roles to help develop a program for a travel agency. The team was able to collaborate, complete user stories in smaller increments, and adjust to unexpected changes. The Agile process helped the team remain flexible while still making progress toward goals.

The project was successful because each Scrum role contributed something important to the process. The Product Owner played a role in organizing priorities and communicating customer expectations to the team. The Product Owner made sure the product backlog reflected what users wanted. During the project there was a change in direction where the focus shifted toward wellness and detox travel packages. Since the Product Owner managed priorities, this adjustment was communicated quickly and added to the backlog so the team could begin updates.

The Scrum Master helped support communication and kept the project moving. It was important to help the team stay focused on sprint goals and ensure obstacles were addressed before they slowed progress. The Scrum Master helped coordinate sprint planning, daily scrum meetings, and sprint reviews. These events helped the team remain organized and allowed everyone to understand what needed to be completed.

The Developer focused on implementing features and turning user stories into a working application. An example of this was developing travel destination features such as displaying destination information and customizing the interface. The development process included updates based on feedback, which demonstrates how Agile supports continuous improvement rather than waiting until the end to make changes.

The Tester contributed to the success of the project. Testing helped identify any missing details or possible misunderstandings before features were completed. Test cases helped clarify expectations about how features should function, including what should appear for travel destinations and how filtering options should work. Communication between the tester and Product Owner was important because it helped ensure requirements were clearly understood before development continued.

The Agile approach played a role in helping user stories get completed. Instead of building the entire application all at once, the team focused on smaller pieces of work at a time. During the Top Five Destination List user story. This feature involved identifying destinations and implementing a display that users could interact with. In this project destinations such as Tokyo, Singapore, Seoul, Bangkok, and Taipei were added to improve the travel experience. By breaking work into smaller goals, the team could focus on one feature at a time and make steady progress.

Agile helped user stories improve over time through feedback and going over the backlog. An example of this was the destination filtering feature, which allowed users to search based on preferences. Instead of finalizing everything immediately, the process allowed the team to improve features based on feedback from users and stakeholders. This made the development process more flexible. One of the biggest advantages of the process became clear when the project changed direction unexpectedly. The team experienced an interruption when the project focus shifted toward wellness and detox travel experiences. If we utilized the waterfall approach, this type of change would likely have caused delays because development phases happen in sequence and are harder to revise once the work is completed. Agile made it easier to adapt because the team could reprioritize the backlog and focus on new requirements during the next sprint. This prevented wasted time and allowed the project to continue moving forward.

Communication was a major factor in the team’s success. Effective communication occurred through sprint planning, daily scrum meetings, and user stories. Asking questions early about features and requirements reduced misunderstandings and prevented mistakes later in development. Communication was effective because it allowed collaboration and helped team members stay aligned.

The product backlog was useful because it organized features based on priority and provided a roadmap for development. User stories made requirements easier to understand. Sprint planning meetings helped break large goals into smaller tasks that could realistically be completed. Daily scrum meetings promoted accountability by allowing team members to discuss progress and next steps. Sprint reviews created opportunities for feedback and allowed work to pivot as needed.

Using the Agile approach had advantages and disadvantages during the SNHU Travel project. One major advantage was flexibility. Since requirements changed during development, Agile allowed the team to adapt quickly. There was also increased collaboration because communication happened frequently throughout the project. There were some disadvantages, however. Agile requires frequent communication which can sometimes feel time consuming. Changing priorities also create confusion if expectations are not communicated clearly.

After reflecting on the Agile approach, I think it was the best option for developing the SNHU Travel application. Since the project changed direction during development and relied on user feedback Agile provided the flexibility needed to quickly adapt. The waterfall approach may have made development more difficult because major changes would require revisiting completed phases.